# Retail POS and Lay By Workflow Proposal

Prepared for  Ayaz

Prepared by  Arun Tyagi

Business context  South African clothing and accessories retail

# Purpose and proposed outcome

This document sets out a proposed operating and system workflow for a clothing and accessories retailer. It covers product variants, barcode-based sales, stock control, customer records, lay-by instalments, collections, refunds, hardware, reporting and the implementation sequence. The final section contains the decisions to confirm with Ayaz before the functional specification and estimate are fixed.

The intended first release is a practical retail POS that works on a mobile device or computer and supports the client’s existing barcode scanner where compatible. Store rules, payment methods and lay-by terms remain configurable until confirmed. A feature-equivalent solution should have its own interface, code and branding.

Benchmark reference for proposed feature categories: https://bigplushq.com/point-of-sale/ and https://bigplushq.com/clothing-apparel/.

# 1 Business scope and system roles

| Area | Proposed first release | Further phase |
| --- | --- | --- |
| Product catalogue | Clothing size/colour variants; accessories SKUs; barcode, price, tax and stock | Bundles, supplier feeds and advanced promotions |
| Sales | In-store cart, discounts, tenders, receipts, returns and exchanges | E-commerce and loyalty integration |
| Lay-by | Reserve goods; accept deposits and instalments; complete, collect or cancel | Automated reminders and payment links |
| Operations | Stock receipt, adjustment, stock count, cashier shift and reports | Multi-store transfers and demand planning |
| Access | Admin, manager and cashier permissions with audit trail | Additional roles and approval workflows |

Typical roles are cashier (sales and payments), manager (refunds, adjustments and lay-by exceptions) and administrator (catalogue, tax, locations, users and policy settings). Permissions should prevent a cashier from altering historical payments or releasing reserved goods without an authorised action.

# 2 Product setup and inventory workflow

## Clothing and accessories catalogue

Create a parent product for each clothing style and separate sellable variants for each size and colour. Each variant receives its own SKU, barcode, price and stock balance. Accessories may be a single SKU or have variants such as colour or model. Preserve barcode values as text so leading zeroes are not lost.

| Example | Product | Sellable variant | Barcode and stock |
| --- | --- | --- | --- |
| Clothing | Classic shirt | Blue / Medium | Unique barcode; stock by location |
| Clothing | Classic shirt | Blue / Large | Different barcode; separate stock |
| Accessory | Leather belt | Black / Size 34 | Own barcode and stock |

## Stock lifecycle

1.  Create or import products with category, variant attributes, barcode, selling price, cost, tax treatment and optional supplier.

2.  Receive stock against a purchase order or manual goods receipt; capture quantities, location, receiving user and time.

3.  Maintain available, reserved and physical quantities separately. A completed sale reduces physical and available stock; a lay-by moves units from available to reserved until collection or cancellation.

4.  Record transfers, stock counts, damage and corrections as stock movements with a reason and authorisation. Never silently overwrite the balance.

5.  Flag duplicate barcodes, unknown codes, negative availability and low-stock items for staff review.

# 3 Standard sale and checkout workflow

1.  Cashier opens a shift and selects the store and register. The system records opening cash float where cash management is required.

2.  Scan each item or search the catalogue. POS resolves the exact variant, shows price and available quantity, and adds it to the cart.

3.  Apply permitted discounts, promotions or customer-specific pricing. Capture customer details when a named receipt, return or lay-by requires them.

4.  Confirm total and accept cash, card, EFT or an approved combination. A card payment is marked confirmed only when the provider or cashier confirms it.

5.  Finalise the sale once: issue receipt, post tender entries, deduct stock and write an audit record. Repeated taps or network retries must not create duplicate sales.

6.  For returns or exchanges, reference the original receipt, record the reason, apply manager approval where required and post the refund and stock movement.

# 4 Lay-by agreement and payment workflow

A lay-by holds identified goods for a customer while they pay the agreed price in instalments. Goods are not handed over until the balance is settled and a separate collection action is recorded. Customer identity, product variants, unit price, deposit, due date and the agreed terms should be captured when the agreement starts.

| Stage | Staff action | System result |
| --- | --- | --- |
| Create | Select customer and products; capture terms and deposit | Agreement number issued; goods reserved; balance calculated |
| Instalment | Find agreement; receive and confirm payment | Immutable payment entry and receipt; paid total and balance update |
| Paid in full | Record final payment | Status becomes ready for collection; stock stays reserved |
| Collection | Verify customer; record handover and staff member | Status completed; reserved stock leaves physical stock |
| Cancel or lapse | Use approved reason and refund/penalty workflow | Stock released where appropriate; financial entries remain auditable |

## Illustrative payment calculation

For a R1,200 jacket with a R300 deposit, the initial balance is R900. A later R400 instalment reduces it to R500; a final R500 payment changes the agreement to ready for collection. Each payment receives its own date, tender type, reference, cashier and receipt. Overpayments and reversals require controlled handling.

## Exceptions and control rules

Block sale of a reserved variant when no other available unit exists. If one physical unit is specifically set aside, identify that unit or storage location where practical.

Show overdue lay-bys in a follow-up queue; do not auto-cancel or retain deposits solely because a configurable due date has passed.

Record partial refunds, payment reversals, product substitutions and stock release with manager authorisation and a complete event history.

Keep payment events append-only; corrections should use a reversal linked to the original entry, not edit the original amount.

Issue a clear agreement summary and payment receipts showing price, instalments received, remaining balance, expected completion date and approved terms.

South Africa’s Consumer Protection Act section 62 governs lay-bys, including the handling of instalments, supplier risk before delivery, failure to supply, and termination/refund conditions. The client’s agreement wording, penalty settings and accounting treatment should be approved locally before production use. Source: https://www.gov.za/sites/default/files/32186_467.pdf (section 62).

# 5 Devices payments and connectivity

| Component | Proposed handling |
| --- | --- |
| Phone, tablet or computer | Responsive POS screen; check browser, screen size and any required installation method. |
| Existing barcode scanner | Test in a text field. A keyboard-mode scanner sends the barcode like typed input; configure Enter suffix if supported. Confirm model and phone/USB/Bluetooth compatibility. |
| Receipts and labels | Digital receipt in first release; paper receipt and barcode label printing after printer compatibility is confirmed. |
| Card and EFT payments | Record manual confirmation initially if provider integration is unavailable; select a South African payment provider only after client approval and feasibility review. |
| Connectivity | Cloud operation first. Offline sales and lay-by instalments require local persistence, duplicate protection and conflict resolution; treat as a separate delivery scope. |

A scanner does not necessarily expose an API. A keyboard-mode scanner can populate a focused barcode field. The team should test the exact model before committing to the mobile checkout design. Similarly, a payment terminal and a barcode scanner solve different problems; a successful scan does not confirm payment.

# 6 Records controls and reporting

The operational records should include products, variants, barcodes, locations, stock movements, customers, sales, sale lines, tenders, lay-by agreements, instalments, collections, refunds, shifts, users and audit events. Every financial amount should use fixed decimal precision in South African rand. Store tax settings and receipt fields should be configured to the client’s approved requirements.

Cashier dashboard: current cart, stock availability, active lay-bys and shift totals.

Manager dashboard: sales by day, store and cashier; product/variant performance; low stock; lay-by balances, overdue follow-ups and refunds.

Controls: role permissions, unique barcode checks, payment idempotency, transaction-safe stock reservation, audit history, backups and export.

Data migration: import existing products, variants, stock, customers and open lay-bys only after mapping and reconciliation.

# 7 Delivery sequence and acceptance

| Phase | Output and verification |
| --- | --- |
| 1 Discovery | Confirm Ayaz’s store operations, sample product list, scanner, receipts, payment methods, lay-by terms and required reports. |
| 2 Product and stock | Catalogue, variants, barcodes, import, receiving and stock movements. Validate a size/colour matrix and duplicate-code handling. |
| 3 POS | Checkout, payment records, receipts, returns and cashier shifts. Test sale retries, discounts and insufficient stock. |
| 4 Lay-by | Agreement, reservation, instalments, receipts, completion, collection, cancellation and refund paths. Reconcile every balance. |
| 5 Pilot and rollout | Train staff; migrate live data; pilot on one register; compare stock and cash totals; resolve issues before wider deployment. |

Acceptance examples: scanning Blue / Medium selects only that variant; selling the last available unit blocks another sale; a lay-by reservation reduces availability without reducing physical stock; instalments sum to the displayed paid amount; collection is unavailable until full payment; cancellation posts an auditable stock and payment outcome. These scenarios should be demonstrated with Ayaz’s real product and policy examples.

# Questions for Ayaz

The following decisions are required to finalise the scope, business rules, implementation estimate and acceptance criteria. Arun Tyagi will document the agreed answers before development begins.

## Business operations and users

1.  How many stores, warehouses and checkout counters are in scope at launch? Are additional stores planned?

2.  How many staff will use the POS, and which actions should cashiers, managers and administrators be allowed to perform?

3.  Will the system be used only for in-store sales, or must it also handle online, wholesale and telephone orders?

4.  Which existing system or spreadsheet holds products, stock, customers and open lay-bys? Can you provide a sample export?

5.  What launch date, pilot store and daily transaction volume should we plan for?

## Products pricing and stock

1.  For clothing, which attributes define a sellable variant: size, colour, fit, style or others?

2.  For accessories, which items have variants and which are one-off products?

3.  Are barcodes already assigned to every sellable variant? Who creates missing barcodes and prints labels?

4.  Are selling prices, costs, taxes, discounts and promotions different by store, customer group or season?

5.  How are stock receipts, supplier orders, returns, damage, stock counts and inter-store transfers handled today?

6.  Must a lay-by reserve a specific physical item, or only an available quantity of the matching variant?

## Lay-by policy and customer communication

1.  What minimum deposit is required, and is it a fixed amount or a percentage?

2.  What is the expected payment period? Are instalment dates fixed or flexible?

3.  May a customer make an early payment, partial payment or payment at another store?

4.  Can a lay-by contain several items, and can items be changed after the agreement starts?

5.  What happens when the expected payment date passes, and who contacts the customer?

6.  What are the cancellation, refund, substitution and unavailable-item rules? Please provide the client-approved agreement wording.

7.  When and how should the customer receive the agreement, payment receipt, balance reminder and collection notice?

8.  Who may approve a cancellation, refund, payment reversal or release of reserved stock?

9.  What identification or proof should staff check when goods are collected?

## Checkout payments and hardware

1.  What is the brand and model of the existing barcode scanner, and is it USB, Bluetooth or wireless with a receiver?

2.  Which devices will staff use at the till: Android phone/tablet, iPad, Windows PC or Mac?

3.  Which payment methods are accepted today: cash, card, EFT, gift card or store credit? Which terminal/provider is used?

4.  Is automatic payment-terminal confirmation required at launch, or may staff confirm card/EFT payments manually?

5.  Are printed receipts and barcode labels required, and what printer models are already installed?

6.  Must sales continue during internet outages? If yes, what is the expected outage duration and which transactions must remain available offline?

## Reporting integrations and rollout

1.  Which daily and monthly reports do the owner and managers need, and can you share examples?

2.  Do you need Shopify, WooCommerce, Xero, QuickBooks or another accounting/e-commerce integration at launch?

3.  What receipt, tax, VAT, customer-data and record-retention requirements have your South African accountant and advisers approved?

4.  Who will sign off the migrated product and stock balances before go-live?

5.  What training, support hours and data backup expectations should be included in the delivery agreement?