RugOS / ExportOS
Complete Scope of Work & Project Workflow

Commerce • Orders • Inventory • Warehouse • Shipping • Export • Finance • Analytics

# 1. Project Overview

RugOS / ExportOS will be a centralized business management platform for managing the complete workflow from marketplace order creation to warehouse fulfilment, India-to-USA inventory movement, shipping, export documentation, returns, receivables, cost tracking, profitability and management reporting.

The platform will centralize orders from Amazon, Etsy and Walmart, maintain SKU-level inventory history across India, transit and USA locations, and provide operational, financial and analytical visibility in one system.

Important commercial/technical note: the agreed application technology for this project is Laravel + MySQL. The original SOW mentions React + Node/NestJS + MongoDB; this quotation/scope uses Laravel + MySQL as the implementation stack.

# 2. Technology & Architecture

Backend/Application: Laravel (PHP).

Database: MySQL.

Frontend/UI: Laravel-based web application with responsive UI.

Authentication and authorization: Laravel authentication with role/module/action permissions.

Background processing: Laravel Queue/Cron jobs; Redis may be used where required for queue/background processing.

File storage: Secure server/cloud storage for labels, invoices, product images, packing proofs and export documents.

Source control: Client/project-owner-owned Git repository.

Environments: Development, Staging/UAT and Production, subject to available infrastructure.

# 3. Complete Business Workflow — Example

Example: Amazon par ek customer ne RUG-1001 SKU ka 1 rug order kiya. Selling price ₹20,000 hai. Order USA customer ka hai aur product India warehouse se fulfil hona hai.

1. Marketplace Order: Amazon par Order #1001 create hota hai. Agreed API/integration ke through order RugOS/ExportOS mein import hota hai.

2. Order Normalization: System Amazon ke data ko internal order format mein convert karta hai: order number, customer, SKU, quantity, price, shipping information and status.

3. SKU Mapping: Amazon SKU ko internal SKU RUG-1001 se map kiya jata hai. Agar mapping missing ho to order exception/mapping issue mein jayega.

4. Inventory Check: System India/USA/FBA/other configured inventory states check karta hai aur fulfilment ke liye suitable location identify karta hai.

5. Reservation & Allocation: Available stock ko order ke liye reserve kiya jata hai. Concurrency-safe logic ensure karta hai ki same quantity do orders ko allocate na ho.

6. Warehouse Processing: India warehouse user ko order/fulfilment task dikhta hai. User picking/packing process start karta hai.

7. Courier Portal / QR — Current Interim Process: Project Owner ke current process ke mutabik, jab tak USA mein courier company ke saath direct/API tie-up final nahi hota, required courier shipment/QR/reference India ke courier portal par generate kiya ja sakta hai. Courier portal ke exact fields/process provider ke rules par depend karenge.

8. RugOS/ExportOS Label: Courier reference/QR/AWB ya required shipment information ko agreed workflow ke mutabik RugOS/ExportOS shipment record ke saath map kiya jayega. Portal se internal/packing/shipping label generate kiya jayega.

9. Print & Paste: India warehouse operator portal se label print karega aur physical product/package par label chipkaya jayega. Packing proof photo/document bhi upload kiya ja sakta hai.

10. Packing Completion: Order ko Packed/Ready for Dispatch status diya jayega. Packed quantity aur relevant carton/package information record hogi.

11. India Dispatch: Inventory India warehouse se dispatch/in-transit state mein move hogi aur stock ledger mein transaction record banega.

12. USA Receipt: USA warehouse/3PL physical receipt ke baad received quantity confirm karega. Difference ho to discrepancy record hogi. USA stock receipt confirmation ke baad hi available allocation stock banega.

13. Fulfilment/Shipping: Shipment/order tracking information maintain hogi. Future courier API tie-up available hone par shipment creation, AWB, label and tracking automated API integration se kiye ja sakenge.

14. Delivery / RTO / Return: Delivery status record hoga. RTO/return hone par original order aur shipment se return link maintain hoga.

15. Finance & Receivable: Applicable B2B invoice/payment/receivable information track hogi. Outstanding and ageing calculate ki jayegi.

16. True Cost: Product cost, packing, freight, courier, warehouse, marketplace/fulfilment fees and other agreed costs ko combine karke actual/estimated cost calculate ki jayegi.

17. Profitability: Revenue minus applicable costs se order/SKU/shipment/customer/country/marketplace/month/year level profitability views prepare kiye jayenge.

18. Dashboard & Reports: Management dashboard par sales, inventory, orders, shipment exceptions, receivables, costs, profit and other configured KPIs visible honge.

# 4. Module-wise Detailed Scope

## Module 1 — Technical Architecture & Foundation

Laravel application foundation with modular structure, routing, validation, services, common utilities and API structure.

MySQL database design for users, roles, products, SKUs, orders, inventory, shipments, documents, finance and audit data.

Development, Staging/UAT and Production configuration as supported by Project Owner infrastructure.

Secure file storage for labels, invoices, product images, export documents and packing proofs.

Queue/background processing and scheduled jobs for imports, integrations, synchronization and recalculation.

Authentication, RBAC, secure configuration/secrets handling and common audit logging.

Git repository setup and controlled deployment workflow.

Application/integration logging, retry/failure handling and database backup/restore procedures.

## Module 2 — Users, Roles, Administration & Product/SKU

Secure login/logout, password reset and session/token handling.

User creation, editing, activation/deactivation and role assignment.

Module/action permissions such as view, create, edit, delete, approve, import, export and process.

Roles for India warehouse, USA warehouse, accounts, sales, logistics, management and auditor.

Central system settings, job/sync monitoring and application error logs.

Product and SKU master with internal SKU, product attributes, material, construction, size, shape, weight/GSM, price and cost.

Marketplace SKU/listing mapping for Amazon, Etsy and Walmart.

Barcode/QR information, product images and documents.

Bulk product/SKU import/export with validation and error reporting.

Complete chronological SKU transaction history including opening stock, receipt, reservation, allocation, transfer, dispatch, return, adjustment and damaged movement.

## Module 3 — Unified Order Management & Core Inventory

Import agreed marketplace order data and normalize it into one internal order structure.

SKU mapping and mapping exception handling.

Order and line-level quantities, prices, statuses and audit history.

Warehouse/fulfilment location assignment and inventory allocation.

Reservation and release of inventory.

Shipment, return and order association.

Inventory states for India finished stock, packed/ready stock, in-transit stock, USA warehouse, Amazon FBA and merchant fulfilment where applicable.

Transfers, adjustments, reconciliation and physical-vs-system quantity checks.

Concurrency-safe allocation to prevent double allocation.

USA inventory becomes available only after physical receipt confirmation.

Partial fulfilment and remaining quantity/back-order/pending handling.

## Module 4 — MTO, Packing, Warehouse Fulfilment & India→USA Replenishment

MTO status flow: To Make → Production → QC Ready → Pack.

Expected ready date, pending quantity, notes and attachments.

Packing progress, packing specification, carton/pallet information as required; master-carton-specific advanced functionality is excluded/deferred unless separately agreed.

Barcode/QR scanning/verification during warehouse workflows.

India dispatch and USA expected receipt creation.

USA physical receipt, quantity comparison and discrepancy recording.

Warehouse bin/location assignment.

Pick-list generation, picking, packing and shipment handoff.

Packing proof via photo/document upload.

Cycle count and warehouse verification with approved quantity corrections.

Warehouse-related charges and returned/damaged stock updates.

India→USA replenishment planning, SKU/quantity selection, shipment creation, packing list, freight information and export references.

In-transit inventory movement and USA receipt confirmation.

Landed freight allocation to applicable replenishment inventory/SKUs.

## Module 5 — Shipping, Courier Tracking & Export Documentation

Shipment creation linked to order and fulfilment records.

Interim India courier workflow: shipment/QR/reference may be generated in the Project Owner's India courier portal while USA courier integration is not yet available.

RugOS/ExportOS shipment record will store/map the applicable courier reference/QR/AWB information according to the agreed courier workflow.

Generate the agreed label from RugOS/ExportOS, print it from the portal and allow warehouse staff to paste it on the physical package.

Store shipment AWB/tracking identifiers and shipment documents where available.

Capture physical and dimensional weight and estimated/actual shipping cost.

Courier tracking/status synchronization where API access is provided.

Delivery, RTO and shipment exception tracking.

Architecture kept extensible for future courier connectors; only contracted/available live integrations are included.

Commercial invoice, packing list and proforma invoice generation where required.

Shipping bill, AWB/BL, origin/certificate references, exporter/company data, Incoterms and HS codes.

Shipment document bundle, version history and agreed templates.

## Module 6 — Returns, Claims, Courier Invoice Audit & Receivables/EBRC-BRC

Return registration against original order and return reason/destination.

Returned item condition: resalable, damaged or repairable.

Refund/replacement status and RTO linkage.

Tentative claims/recovery management with amount, status and evidence documents, subject to final business rules.

Courier invoice import through CSV/Excel and API ingestion where available.

Match courier invoice lines/AWBs with system shipments.

Compare billed weight/rates against system values.

Detect variance and duplicate invoice/AWB records.

Dispute remarks, credit notes and payable status.

B2B receivable invoice tracking, due dates, outstanding balance and partial/complete payments.

Currency, exchange-rate reference, bank/payment references and ageing.

Export realization tracking, EBRC/BRC status and supporting documents.

FIRA-related invoice/document generation and bank-submission package based on agreed process.

## Module 7 — True Cost, Profitability & Reports

Revenue calculation from order/invoice values.

Manufacturing/standard purchase cost at agreed SKU/order level.

Packing cost, India-origin freight, landed freight, courier and fulfilment/warehouse costs.

Marketplace/fulfilment fees where data is available and included.

Returns, refunds, claims, losses and recoveries in profitability calculations.

Estimated-to-actual cost replacement when actual cost becomes available.

Profitability by order, SKU, shipment, customer, country, marketplace, month and year.

Sales/margin, receivable, courier payable/dispute, returns/refunds, claims, inventory valuation and export realization reports.

CSV, Excel and PDF export for major reports.

## Module 8 — Dashboard, Analytics, Forecasting & Automation

Dashboard for daily/monthly sales and key KPIs.

Marketplace/channel and country-wise sales analysis.

India, transit, USA and FBA inventory visibility.

Low-stock and aging inventory monitoring.

Pending dispatch, in-transit and delivery exception views.

Revenue, gross profit/net profit, receivables, courier disputes and payables dashboards.

SKU/channel/country trends and practical forecasts using available data.

Filters and drill-down to underlying records.

Stock threshold, overdue order, shipment delay, courier exception, return received, overdue receivable, courier variance, pending export realization and replenishment alerts.

Scheduled sync/recalculation/reconciliation jobs with retry handling.

Email and in-app notifications. SMS/WhatsApp only if a separate provider/API account is supplied and included.

## Module 9 — QA, UAT & Production Deployment

Functional and regression testing for implemented modules.

Validation of business rules, permissions, calculations, imports/exports and error handling.

Marketplace integration testing using Project Owner-provided API access.

Retry and duplicate-prevention testing.

End-to-end marketplace order → inventory → warehouse → shipment → return workflow testing.

India→USA replenishment, receipt and landed freight workflow testing.

Export documents, receivables, EBRC/BRC and FIRA-related workflow testing.

Profitability calculation testing using final approved rules.

UAT scenarios, defect tracking, severity/status/owner/retest handling.

Critical/Severity-1 defects to be resolved before production go-live.

Production readiness check, migrations, secrets, integrations, storage, queues and scheduled jobs.

Controlled production deployment through the agreed repository/CI-CD process.

Smoke testing, logging, background-job monitoring and backup/restore verification.

Final source-code, API, deployment, database and user/admin documentation handover.

# 5. Current Courier / Label Workflow — Detailed Example

This section records the specific workflow discussed with the Project Owner and should be treated as the current interim process until the USA courier integration/tie-up is finalized.

1. Amazon/Etsy/Walmart order #1001 enters RugOS/ExportOS.

2. System identifies internal SKU RUG-1001 and reserves available India inventory.

3. Warehouse user opens the fulfilment/packing task.

4. Where required under the current process, the operator uses the India courier provider portal to generate the courier shipment/QR/reference.

5. Operator records/maps the courier reference/QR/AWB against the RugOS/ExportOS shipment record, subject to the final agreed integration/manual-entry method.

6. RugOS/ExportOS generates the agreed internal/packing/shipping label using the order and mapped shipment information.

7. Warehouse operator prints the label from RugOS/ExportOS.

8. Operator physically pastes the printed label on the product/package.

9. Operator can upload packing proof/photo and mark the order as Packed/Ready to Dispatch.

10. Inventory moves from available/reserved/packed to dispatched/in-transit as applicable.

11. When a USA courier/API tie-up is finalized, the system can be extended to create shipment/AWB/label and retrieve tracking directly through the courier API, subject to API availability and third-party charges.

# 6. Project Timeline

Total estimated development timeline: 2 months (approximately 8 weeks), subject to timely availability of requirements, API credentials, server/infrastructure access, sample data, document formats and UAT feedback from the Project Owner.

Week 1: Architecture, Laravel/MySQL foundation, authentication, roles, core masters and project setup.

Week 2: Product/SKU, marketplace mapping, inventory ledger and order foundation.

Week 3: Marketplace order workflow, reservation/allocation, warehouse/MTO workflow.

Week 4: Packing, India dispatch, India→USA replenishment and USA receipt workflow.

Week 5: Shipping/label workflow, courier reference mapping, export documents.

Week 6: Returns, courier invoice audit, receivables, EBRC/BRC/FIRA-related workflow and profitability.

Week 7: Dashboard, reports, alerts, automation and integration hardening.

Week 8: QA, UAT, bug fixing, production deployment and handover.

# 7. Commercials

Total Project Cost: ₹1,50,000 (One Lakh Fifty Thousand Rupees only).

Development Technology: Laravel + MySQL.

Project Duration: 2 months.

Payment milestones can be mutually agreed before project commencement.

The agreed project amount covers development of the above current scope. Any major feature, workflow, third-party integration or requirement added outside this scope will be estimated separately.

# 8. Third-Party API / Service Charges

All third-party API, software, subscription, cloud, hosting, courier, marketplace, SMS, WhatsApp, email, payment gateway, storage, map, shipping or other external service charges will be paid directly by the Project Owner.

Amazon/Etsy/Walmart API or marketplace-related charges, if applicable.

Courier/FedEx/UPS/DHL/other shipping API charges, account charges or transaction charges.

SMS/WhatsApp/email provider charges.

Cloud/server/hosting/database/storage charges.

Domain/SSL or other infrastructure charges, where applicable.

Any paid export, finance, accounting or external service/API required by the Project Owner.

Development will use third-party API credentials/access supplied by the Project Owner. Integration availability is dependent on the relevant provider's API, account permissions, documentation and credentials.

# 9. Important Scope Clarifications / Dependencies

Amazon, Etsy and Walmart live integrations require valid API credentials, permissions and access from the Project Owner.

The current India courier process may remain semi-manual until the final courier workflow/API is confirmed.

The exact QR/label format and whether the courier-generated QR must be printed on the RugOS/ExportOS label must be finalized with the Project Owner/courier provider.

USA courier API integration is not assumed as an unlimited requirement; it will be implemented when the selected courier/API and credentials are available and within the agreed integration scope.

Export documents depend on final approved formats, required fields and business/legal process provided by the Project Owner.

EBRC/BRC/FIRA workflows depend on the final business and banking process supplied/approved by the Project Owner.

Marketplace settlement reconciliation is deferred unless specifically reactivated/agreed.

Master Carton-specific advanced functionality is deferred unless separately agreed.

Claims/recovery functionality is tentative and depends on final business rules.

Forecasting will use available historical/operational data; quality of forecast depends on data availability.

UAT approval and timely feedback are required to maintain the 2-month timeline.

Any new module, major change in business logic, additional marketplace/courier integration or substantial UI/UX redesign outside this scope may require separate estimation.

# 10. Final End-to-End Summary

Marketplace Order → RugOS/ExportOS → SKU Mapping → Inventory Check → Reservation → Warehouse Picking → India Courier Portal/QR (current interim process) → Courier Reference Mapping → RugOS/ExportOS Label Generation → Print Label → Paste on Product/Package → Packing Proof → India Dispatch → In Transit → USA Receipt → USA Inventory → Fulfilment/Shipment → Delivery/RTO/Return → Receivable/Finance → Actual Cost → Profitability → Reports/Dashboard/Alerts.

# 11. Acceptance / Handover

Source code maintained in the agreed Project Owner-owned repository.

Implemented APIs/integrations documented.

Database/schema and deployment configuration documented.

UAT completed for agreed workflows.

Critical production defects resolved before go-live.

Production smoke testing completed after deployment.

Admin/user guidance and required handover documentation provided.

Prepared as a consolidated, simplified implementation scope based on the provided SOW and the discussed interim courier/label workflow.